Sound artist?
James is done by/on Monday.
Go over what we did last time.
The intro movie might get cut, but we might keep it too.
We need:
1. (DONE) Try to upgrade to Godot 1.1
2. (DONE) Zombies under the ground bug. -James
3. (DONE) Kill Zombies -James
4. Head Throw -James
5. Character Damage -James
6. Blood Splat (Screen wide effect/screen border) -Katrina & Michael
7. Animate moon? No point, but maybe next version?
8. Testing
9. Balancing
10. Porting -Michael
  1. Windows 64
  2. Android
  3. HTML5/Web Browser
  4. Windows 32?
11. Chalk Movie -Katrina, James, Michael
  1. James has filmed before.
  2. Katrina can draw the chalk.
  3. Go in a circle if possible, otherwise fade the ends.
12. Create and import sounds. -Kristen? & Michael
13. Donation Button -Michael
14. Tutorial
  1. Could just be a video of somebody playing.
  2. Easiest is a text popup with words.
    1. Screenshots?
15. Ninja zombies!? Maybe next version?
16. Add “Get a head in life.” to the splash screen? -Michael